Software Configuration Management Plan

| Name of project: SIPAE | Version: 2 |
| --- | --- |
| Owner: Yareli Vanessa Flores Vizcaíno | Author: Yareli Vanessa Flores Vizcaíno |
| Date of creation /update: April 1, 2020 |  |

Content

1.	Introduction	4

1.1	Purpose	4

1.2	Scope	4

1.3	Glossary	4

1.4	References	5

2.	Configuration Management	6

2.1	Organization	6

Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |

# Introduction

## Purpose

The Software Configuration Management Plan (SCMP) defines the guidelines to be used to manage changes to the Automated System for the Prevention of School Dropout (SIPAE).

This document describes the activities of SCM that must be carried out during the project development process. It defines the products that will be placed under configuration control and the procedures that must be followed by the members of the work team.

## Scope

The SCMP is based on:

- The time of during of project is delimited to 24 weeks, thus it  is looking a quickly answer to the changes, trying that these processes to be the most effective as possible.

- The project life cycle is based on prototypes, given by the different iterations, it’s important to have the control over each of the iterations,  phases of the products generated on them, and the changes evaluated and approved.

- The choice of the configuration items will be made based on the deliverables, this is the responsibility of the SCM Manager and supported by the members of each discipline.

## Glossary

In this document we can find the following words or abbreviations, they are defined for the best understanding:

SIPAE - Automated System for the Prevention of School Dropout.

CI – Configuration Item

SCA – Software Change Authorization

SCM – Software Configuration Management

SCMR – SCM Responsible

SCR – System/Software Change Request

SQA – Software Quality Assurance

SQAR – SQA Responsible

VR – Verification Responsible

CCB – Configuration Control Board

## References

This document was prepared using the following documents as guidelines or for input.

[1] IEEE Standard for Software Configuration Management Plans (IEEE Std 828-1990). The Institute of Electrical and Electronics Engineers, Inc. New York, NY 1990.

[2] Flores, Y., SIPAE Baseline V1, February, 2020.

[3] Flores, Y., SIPAE SRS V1, December, 2019.

# Configuration Management

Below is shown the responsibilities and responsible for carrying out of the CM activities in the project.

## Organization

The following table seeks to represent how SCM activities are linked with the different roles in the project.

| Activity | Responsible role | Other roles involved |
| --- | --- | --- |
| Plan the configuration of the SCM. | SCMR | - |
| Define the baseline of the project. | SCMR | SQAR |
| Follow the baseline of the project. | SCMR | All the members |
| Change control | CCB, SCMR | - |
| Version description | SCMR | Administrator, SQAR, VR |
| Version notes | SCMR | SQAR, VR |
| Make final SCM report | SCMR | - |

## Applicable policies, Directives, and Procedures

About of documents in the GitHub repository all the members have administrative right, that is permission to read, permission to write and permission to create new documents. It has as a policy the total confidence in all the members of the team.

# Configuration Management Activities

CM guidelines provide a structure to ensure that all SIPAE components are documented and managed throughout the system’s life cycle. SIPAE’s life cycle allows the system to be composed of prototypes, therefore, the system’s configuration must be controlled effectively to ensure that the integrity, continuity, and availability of each part of the system.

Activities necessary to achieve the CM objective include:

- Configuration Identification

- Configuration Control

- Configuration Status Accounting

- Configuration Audits and Reviews

## Configuration Identification

There are four major SIPAE configuration areas:

- Project Documentation

- Hardware configuration

- Databases

- Programming languages

Specific items in each of these areas may be added or deleted during the SIPAE life cycle. This document will be modified to reflect any changes.

### Project Documentation

During the SIPAE life cycle, project documentation will be developed and updated. In most cases, the documents will be issued in draft and final form. The Project Manager will be responsible for the publication of the documents.

All project documentation, as defined in the project plan, is subject to this guide. Project documentation includes, but is not limited to:

- Project Plan

- Quality assurance plan

- User documentation

- Test plans

The following information must be provided for each deliverable document. The name of the document and the date of publication will be used in combination to identify unique documents.

- Name of the document

- Publication date

- System title

- Contract number

- Author (s)

### Hardware configuration

Until now is contemplated use a barcode reader for the registers of entry and exit of the institution, but during the project life cycle it can to add or remove more devices for these registers.

When this happens, the project manager will be notified to approve the change.

### Databases

The creation of the database will be managed by MariaDB, but this can change in the during the project life cycle, if required by the project managed.

When this happens, the project manager will be notified to approve the change.

### Programming languages

The programming languages for the different software to develop can have limitations in terms of the need of the project, which is why there may be a change in the programming languages.

When this happens, the project manager will be notified to approve the change.

## Configuration Control

In a project like SIPAE software and hardware components can be updated and released to the general public very frequently. It is anticipated that these upgrades will be handled through the configuration control process, or configuration control board (CCB), and will be initiated by members of the project team.

The introduction of new modules and functionalities in any part of system will be controlled through the change control process or CCB as well. These changes can be initiated by project team members or SIPAE customers.

The CCB will meet as necessary to review customer change requests.

Stakeholders

Team:

-2 Developers

-1 Designer

-2 Testers

Client:

CETis 63 Institution

Budget

- Salaries of human resources

$115/ hour per developer X 2 = $230/hour

$100/ hour per designer X 1 = $100/hour

$93/ hour per testers X 2 = $186/hour

Summary

$516.00 per hour

$82,560.00 /month

- Operational expenses

Internet: $300/month - $10/day

Electricity: $4/day (approx.)

Physical space – Office: $1500/month, $50/day

- Taxes

The taxes for his project: 10% / per total

Cost /month: $101,376.00

Taxes/month: $10,137.60

Total project cost: $101,376.00 * 6 = $606, 822.00‬

Duration of project

2020 A

Timeline

-Documentation

-Choose the project life cycle

-Choose the language

-Take courses

-Interviews with client

-Application of requirements elicitation techniques

-Interviews with client

-Documentation

-Develop of prototypes

-Develop of system

Apr-Jun

Jan-Mar

-Develop mobile application

-Develop web software

Policies

The CCB will:

• Approve specific procedures for encouraging SIPAE customers to identify improvements and submit change requests

• Agree on criteria for prioritizing, evaluating, and approving or disapproving change requests

• Approve an emphasized list of changes to be made on the SIPAE current production version

• Set schedules for issuing each new version and ensure that each new version is adequately tested and documented before issuance.

Complexity of the CR

-Low

If the CR requires a low cost and doesn’t require a long time.

-High

If the CR requires a high cost and require a long time.

Compromised budget by the CR

-Low

If the CR will costs less than 2% of the total project cost

-High

If the CR will costs more than 6% of the total project cost

Available Human Resources to address the CR

-Limited

If exist HR that make two or more tasks

-Enough

If exist one HR for every task

1 HM -> 1 task

Required time due the application of the CR

The available time represents 10% for slack time to perform any additional tasks.

-Limited - Constrained

If the CR requires more time than the available time then the CR is likely to be disapproved.

-Sufficient

If the CR requires less time than the available time then the CR is likely to be approved.

Impact of the CR on the System Architecture

-Low

If we have minor changes in the System Architecture, the CR is likely to be approved.

-Medium

If the CR implies to add, modify or remove few items in the System Architecture, the CR is likely to be approved.

-High

If the CR implies to add or modify many items in the System Architecture endangering the whole project, the CR is likely to be disapproved.

Government policies (Mandatary

-Follow government policies

If there are laws that prohibit system functionalities and the system and are modified, the CR is likely to be approved.

-Don’t follow government policies

If there are laws that prohibit system functionalities and the system aren’t modified, the CR is likely don’t to be approved.

Unknown or non-considered issues

If unexpected situations arise configuration changes may be requested.

For approving the CR will use the format in the Appendix A.

### Requesting Changes

Any SIPAE project team member or any SIPAE customer may request a change or correction to the system. A SIPAE Change Request form must be submitted the SIPAE Project Manager to initiate the process or a request may be submitted to the SIPAE support team through SIPAE logged as an incident. This form, or the incident in SIPAE, will be used to report problems, identify new or changed requirements, and log suggestions for improvement. A SIPAE project team member is expected to complete the SIPAE Change Request form and present it to the Project Manager. A SIPAE customer may contact a member of the project team and take one of two steps to initiate the process. They may request a SIPAE Change Request form, complete it, and return it to the Project Manager, or they may contact the Project Manager directly and ask that the Project Manager submit the SIPAE Change Request form on their behalf. A copy of the SIPAE Change Request form is attached in Appendix B.

### Evaluating & Approving/Disapproving Changes

Upon a submitted of a SIPAE Change Request form, the Project Manager will review the form for completeness, clarity, and applicability. If the form is incomplete in any way, the Project Manager will contact the submitter for clarifications. Assuming that the form is complete, the Project Manager will make an impact assessment of the change. The following is a list of impact definitions.

Emergency - If the change is not made as soon as possible, SIPAE operation may be severely hampered or terminated. An emergency change request should be resolved within 24 hours.

Critical - The impact of not making the change would significantly impact SIPAE, but would not suspend its operation. A critical change request should be resolved in 5 working days or less.

Routine - A normal change request that can be planned, included in a current schedule or plan, and ranked among other normal actions.

Deferred - A reasonable change request, and one that is beneficial to the system, but is delayed because of other project schedules or tasks.

For Emergency or Critical impact change requests, the Project Manager will assign the appropriate staff to the task and will inform the remainder of the project team of the situation immediately. For Routine or Deferred impact change requests, the Project Manager will present them at the next CCB meeting for discussion. The CCB may decide to approve or disapprove of the change request during the meeting, or, a project team member or members may be assigned the responsibility of researching the proposed change and reporting on system impacts. Impacts should be addressed in terms of those on the project schedule, project costs, and impact on the customers.

### 3.2.3 Implementing Changes

After a SIPAE Change Request form is approved, the Project Manager will assign the appropriate technical personnel to the task.

When a change has been fully tested in the test bed environment, a schedule will be developed to implement the change in the production environment. In most cases, the change to the production environment will be completed outside of normal working hours in order to minimize the impact to the customers. The SIPAE Change Request form will be updated to reflect the completed status of the request.

## Configuration Status Accounting

Each configuration item will be tracked in detail. Every document will be tracked, at a minimum, by product name, version number, and release date.

The tracking will be done by the Project and Configuration Managers.

Paper records of the SIPAE Change Request forms will be maintained in a project notebook.

All change request activity will be recorded in the monthly Technical Status Report (TSR) required of all task assignments. They will also be discussed and distributed at regular project meetings.

## Configuration Audit and Reviews

Auditing verifies that configuration items reflect operational objectives and satisfy customer requirements. The SIPAE project team will follow a technical review process. This will include Structured Walkthroughs, In-Stage Assessments, Stage Exits, and System Acceptance.

Each of these processes are described below.

Structured Walkthroughs are informal meetings among the SIPAE project team to review and evaluate technical aspects of the application.

In-Stage Assessments will be conducted with a Quality Assurance (QA) consultant near the end of each project stage. This is a technical review to assure that the established project management processes are being followed effectively.

Stage Exits are formal meetings with a group of selected individuals to review and evaluate the current status of the project. When a stage has been successfully "exited", it indicates that all deliverables due to date have been completed, all outstanding issues have an acceptable action plan, and there is a sound plan for the remainder of the project. All approvers must provide a written position of concur/non-concur at the Stage Exit.

System Acceptance provides a formal basis for determining whether the system is fully operational and has satisfied customer requirements.

# Configuration Management Resources

At this time, no decisions have been made regarding an automated configuration management tool. It is likely that a common software package will be used and there will be no costs incurred on a specific tool. As a result, no additional training, personnel, or equipment will be required. Until an automated solution is put in place, the manual methods mentioned in Section 3 will be employed.

# Configuration Management Plan Maintenance

The Project and Configuration Managers are responsible for maintaining this plan. The plan is subject to the procedures specified in the SIPAE Software Quality Assurance Plan (SQAP). The CM plan is subject to review throughout the SIPAE life cycle, particularly during the In-Stage Assessment and Stage Exit processes. Significant changes will be made through a new version release of the plan. Minimal changes may be made through the use of page updates.

Appendix A

| Title of CR |  |
| --- | --- |
| Description |  |
| Required changes with regards the team |  |
| Cost of the CR |  |
| How much will be affected the duration of the project |  |
| Do we have enough human resources to apply the CR? |  |
| Is the CR mandatory by Law? |  |
| How will be improved the System due the CR? |  |

Appendix B - SIPAE Change Request (SCR) Form

( ) Critical                            ( ) Routine                               ( ) Deferral

SIPAE Change Request (SCR)                                                                  CCR#_________

Originator: _____________________                 Date: ______________                         Release#_________

Please attach supporting documentation for the requested change

(Screen/report printouts, document pages affected, etc.)

| Status | Date | Initials / Comments |
| --- | --- | --- |
| Reviewed & Estimated |  |  |
| On Hold |  |  |
| Canceled |  |  |
| Approved for Change |  |  |
| System Updated |  |  |
| Documentation Updated |  |  |
| Completed |  |  |

New Release# _________________