Software Configuration Management Plan

| Name of project: SIPAE | Version: 1 |
| --- | --- |
| Owner: Yareli Vanessa Flores Vizcaíno | Author: Yareli Vanessa Flores Vizcaíno |
| Date of creation /update: March 25, 2020 |  |

The assessment of CR1 and CR2

|  | CR1 | CR2 |
| --- | --- | --- |
| Cost of the CR | $10,350.00 | $7,146.00 |
| How much will be affected the duration of the project | Duration of the project won’t be delated because we will hire an extra programmer. | 2 weeks more |
| Is the CR mandatory by Law? | No | No |
| How will be improved the System due the CR? | If implementing this CR parents will have one more tool to know about their children. | The entry module will be safer with this CR because students will have to identify for register the entry. |
| Impact of the CR on the System Architecture | Medium | High |