Software Configuration Management Plan

| Name of project: SIPAE | Version: 1 |
| --- | --- |
| Owner: Yareli Vanessa Flores Vizcaíno | Author: Yareli Vanessa Flores Vizcaíno |
| Date of creation /update: March 25, 2020 |  |

The configuration items (CI) affected at the baseline for CR1, CR2 and CR3

CR1:

Description: The client requests that the system incorporates an app that will be installed on students’ mobile phones for spotting their presence if they are not located within the school premises.  If the students are too far from school premises (more than 100 meters) within school hours, the student cellphone will send a message to both school administration and his/her tutor.

This CR don’t affects none item because request a new application, which has its own items.

CR2:

Description: Due it was found that several students checked the entry of other students that wanted to wander instead of attending their courses, the administration wants to incorporate additional biometric measures for grating the access or exit of students.

This CR affects the following items:

- The entry module

CR3:

Description: The government requests that all personal data produced in schools not concerning to grades and diplomas should be destroyed after the student graduates or he/she drops the school. Besides, a new policy concerning all academic levels at the country reports the statistics of students learning, student misconduct, alcohol and drugs addiction at the school by year. For previous reasons, there is a need for creating a module that tracks the statistics and erases all the behaviour records for alumni and dropout students.

This CR affects the following items:

- The attendance module

- The exit module

- The exit permits module

- The reports module