Software Configuration Management Plan

| Name of project: SIPAE | Version: 1 |
| --- | --- |
| Owner: Yareli Vanessa Flores Vizcaíno | Author: Yareli Vanessa Flores Vizcaíno |
| Date of creation /update: March 6, 2020 |  |

# Policies / Changes Request (CH)

CR-1: GPS localization of missing students

| Policies | Criteria | Assessment |
| --- | --- | --- |
| Complexity of the CR | Low |  |
|  | Medium |  |
|  | High |  |
| The criteria | Regular |  |
|  | Urgent |  |
|  | Critical |  |
| Compromised budget by the CR | Low |  |
|  | Medium |  |
|  | High |  |
| Available Human Resources to address the CR | Limited |  |
|  | Medium |  |
|  | Enough |  |
| Required time due the application of the CR | Constrained |  |
|  | Medium |  |
|  | Sufficient |  |
| Impact of the CR on the System Architecture | Low |  |
|  | Medium |  |
|  | High |  |
| Government policies | Follows government policies |  |
|  | Doesn’t follow government policies |  |

Likely this CR will be approve because the time required for this CR is 8.3% of the durations of the project and is low, also the budget criteria is low because hire a new programmer represent 1.76% of the total project cost that is $606,822.00. This Change Request has a regular criteria because don’t affect other modules to function.

CR-2: Double-checked entry- exit registration

| Policies | Criteria | Assessment |
| --- | --- | --- |
| Complexity of the CR | Low |  |
|  | Medium |  |
|  | High |  |
| The criteria | Regular |  |
|  | Urgent |  |
|  | Critical |  |
| Compromised budget by the CR | Low |  |
|  | Medium |  |
|  | High |  |
| Available Human Resources to address the CR | Limited |  |
|  | Medium |  |
|  | Enough |  |
| Required time due the application of the CR | Constrained |  |
|  | Medium |  |
|  | Sufficient |  |
| Impact of the CR on the System Architecture | Low |  |
|  | Medium |  |
|  | High |  |
| Government policies | Follows government policies |  |
|  | Doesn’t follow government policies |  |

Likely this CR will be approve because the registers of entry and exit of institution must to be true, if some students register for others students, parents receive false information, the time required for this CR is 8.3% of the project duration and is low, also the budget criteria is low because represent 1.22% of the total project cost (that is $584,812.80). This Change Request has critical regular criteria because the system don’t should manage false information and parents must receive true information about their children.

CR-3: Special cases for students’ monitoring due public policies

| Policies | Criteria | Assessment |
| --- | --- | --- |
| Complexity of the CR | Low |  |
|  | Medium |  |
|  | High |  |
| The criteria | Regular |  |
|  | Urgent |  |
|  | Critical |  |
| Compromised budget by the CR | Low |  |
|  | Medium |  |
|  | High |  |
| Available Human Resources to address the CR | Limited |  |
|  | Medium |  |
|  | Enough |  |
| Required time due the application of the CR | Constrained |  |
|  | Medium |  |
|  | Sufficient |  |
| Impact of the CR on the System Architecture | Low |  |
|  | Medium |  |
|  | High |  |
| Government policies | Follows government policies |  |
|  | Doesn’t follow government policies |  |

Likely these approve because this CR is mandatory of government and this CR has urgent criteria, this project has to abide by government rules. The time required for this CR is 12.5% of the durations of the project and is medium, also the budget criteria is medium because represent 3.15% of the total project cost that is $584,812.80.