Software Configuration Management Plan

| Name of project: SIPAE | Version: 1 |
| --- | --- |
| Owner: Yareli Vanessa Flores Vizcaíno | Author: Yareli Vanessa Flores Vizcaíno |
| Date of creation /update: February 9, 2020 |  |

Content

1.	Introduction	4

1.1	Purpose	4

1.2	Scope	4

1.3	Glossary	4

1.4	References	5

2.	Configuration Management	6

2.1	Organization	6

Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |

# Introduction

## Purpose

The Software Configuration Management Plan (SCMP) defines the guidelines to be used to manage changes to the Automated System for the Prevention of School Dropout (SIPAE).

This document describes the activities of SCM that must be carried out during the project development process. Here defines the products that will be placed under configuration control and the procedures that must be followed by the members of the work team.

## Scope

The SCMP is based on:

- The time of during of project is delimited to 24 weeks, thus is looking a quickly answer to the changes, trying that these process to be the least bureaucratic as possible.

- The project life cycle is based on prototypes, given by the different iterations, it’s important to have the control over each of the iterations and phases of the products generated in these and the changes evaluated and approved.

- The choice of the configuration items will be made based on the deliverables, this being the responsibility of the SCM Manager, supported by the members of each discipline.

## Glossary

In this document we can find the following words or abbreviations, they are defined for your best understanding:

SIPAE - Automated System for the Prevention of School Dropout.

CI – Configuration Item

SCA – Software Change Authorization

SCM – Software Configuration Management

SCMR – SCM Responsible

SCR – System/Software Change Request

SQA – Software Quality Assurance

SQAR – SQA Responsible

VR – Verification Responsible

CCB – Configuration Control Board

## References

This document was prepared using the following documents as guidelines or for input.

[1] IEEE Standard for Software Configuration Management Plans (IEEE Std 828-1990). The Institute of Electrical and Electronics Engineers, Inc. New York, NY 1990.

[2] SIPAE Baseline V1, February, 2020.

[3] SIPAE SRS V1, December, 2019.

# Configuration Management

Below is shown the responsibilities and responsible for carrying out of the CM activities in the project.

## Organization

The following table seeks to represent how SCM activities are linked with the different roles in the project.

| Activity | Responsible role | Other roles involved |
| --- | --- | --- |
| Plan the configuration of the SCM. | SCMR | - |
| Define the baseline of the project. | SCMR | SQAR |
| Follow the baseline of the project. | SCMR | All the members |
| Change control | CCB, SCMR | - |
| Version description | SCMR | Administrator, SQAR, VR |
| Version notes | SCMR | SQAR, VR |
| Make final SCM report | SCMR | - |

## Applicable policies, Directives, and Procedures

About of documents in the GitHub all the member have administrative right,

# Configuration Management Activities